Critical Path Method

Q. The diagram below shows the PERT chart for a software project. Each task is represented by an oval. Numbers inside ovals represent task durations in weeks. Arrows indicate task dependencies.

Use the critical path method (CPM) to identify the tasks on the critical path and to determine the minimum duration of the project. Indicate the start and end times as well as the lag/slack of each task. Show your working clearly.

Start

0

Finish

0

Test

10

Requirements Engineering

2

Analysis and Design A

3

Implementation A

9

Analysis and Design C

1

Analysis and Design B

6

Implementation B

7